## Slide 1: TTWG Report & Technical Topics
SRRTTF Meeting
Dave Dilks
March 16, 2016

## Slide 2: Items
Comprehensive Plan
  Task 1a: Sources and pathways document
  Task 1b: Magnitude of sources and pathways
  Task 2: Inventory of Best Management Practices
2016 Monthly Monitoring
  Add particulate phase PCB measurement?
Spokane River Forum Session
Call for Data

## Slide 3: Comprehensive Plan: Task 1a
Sources and pathways document
  Draft distributed January 22; revised March 7
  Two additional comments incorporated
    Added incinerators and used oil burning as potential combustion sources
    Added private septic systems as a potential groundwater source
Prepared to finalize memorandum, pending additional comments

## Slide 4: Comprehensive Plan: Task 1b
Magnitude of loading from each source and pathway
  First draft due March 28
Background research completed
  Extensive literature assessing sources and pathways
    Though never conclusive
Initial assessment underway

## Slide 5: Comprehensive Plan: Task 1b Caulk Emission Examples
Rigorous example
  Examine building age and size for each land parcel
  Assume (from literature) PCB concentrations in caulk for buildings built between 1940 and 1979
  Assume mass of sealants per unit building volume
  Assume percent of buildings constructed from 1940 to 1979 contained PCB sealants
  Assume PCB release rate
Less rigorous example
  Assume average PCB emission per capita

## Slide 6: Magnitude of Loading Preliminary Findings
Large majority of delivery sources have been quantified
  Industrial and municipal wastewater
  Contaminated groundwater
  Stormwater/CSO discharges

## Slide 7: Magnitude of Loading Key Uncertainties
Sources
  Can estimate some sources from literature
    PCB in transformers and capacitors
  Estimates much more speculative for other sources
    Groundwater contamination up-gradient of Kaiser
    Quantity of PCBs introduced via inadvertent production
    Legacy soil contamination
  Many poorly quantified sources can likely be considered small

## Slide 8: Magnitude of Loading Key Uncertainties
Pathways
  Can estimate some pathways from literature
    PCB release rates for caulks
  Estimates much more speculative for other sources
    Interaction between release to atmosphere and return to watershed
  Many poorly quantified pathways can likely be considered small

## Slide 9: Comprehensive Plan: Task 2
Inventory of “Best Management Practices”
  Comments due by March 23
  Memorandum contains categories
Use of term Best Management Practice
  Defined in memorandum as “any activity, technology, process, operational method or measure, or engineered system, which when implemented prevents, controls, removes or reduces pollution”
  Replace with wording with less baggage?
    “Pollution control efforts”

## Slide 10: 2016 Monthly Monitoring Particulate Phase PCBs
Upcoming monthly monitoring will be conducted during higher river flows than prior summer sampling
Higher river flows can translate into higher turbidity/solids concentration
Suggestion made to consider separate analysis of particulate-phase PCB

## Slide 11: 2016 Monthly Monitoring Particulate Phase PCBs Logistics
Analysis of particulate PCBs not that simple
  Requires field filtration of samples
  Appropriate laboratory methodology not settled
Costs for collecting two particulate samples
  $8600 additional field effort per month
  $2000 laboratory expense per month
  $2000 coordination
    Fnalizing methodology
    Comparing/reconciling differences from theoretical calculation

## Slide 12: Spokane River Forum Session
March 22 working session with Dr. Lisa Rodenburg
Proposed agenda
  Brief presentation of data that have been collected
    Analyses conducted to date
    Key knowledge gaps
  Discussion of what additional analyses can be done to address gaps
    What do we get out of additional analyses?
    Do we have enough data to properly apply them?

## Slide 13: Spokane River Forum Session
Candidate analyses to address data gaps
  Pattern analysis to better understand nature of significant ground water loading
    Can we determine if additional loading signal looks more like Kaiser plume or up-gradient source?
  Fingerprinting to better understand sources and pathways to the water column
    Stormwater and catch basins
    Wastewater influent

## Slide 14: Spokane River Forum Session
Candidate analyses to address data gaps (cont.)
  Confirmation that conclusions of mass balance assessment conducted on total PCBs still hold when data are analyzed on a congener or homologue-specific basis

## Slide 15: Spokane River Forum Session
Do we assess causes of fish tissue levels?
  Comprehensive plan will focus on reducing loads to meet water column targets
Candidate fish-related analyses
  Updated application of food web model
    Are fish getting PCBs from the water column or sediment?
  Water quality model
    Do different sources preferentially contribute to sediment PCB concentrations?
  Fingerprinting of bed sediments and fish tissue

## Slide 16: Call for Data
WWTP flows and effluent PCB concentrations
Existing WWTP PCB control plans